# Master Document — Team Page Mock Sprint

Worked example — Team Byte Size

The git urls are fake – this is just an example
Make a copy of this document in your Team Channel Shared Folder

# [Login Restyling Bootstrap] Task 1 —Write Requirements: Team Page & Login Styling

| Role | BA — Nhi | Date | Monday, 3 August 2026 |
| --- | --- | --- | --- |

Completion comment

Done: Documented required fields for the team page (team name, project name, per-member photo/name/role, about-us blurb) and confirmed login work is styling-only, no auth logic changes.

Deliverable: Requirements document, committed to the team repo.

Note for next role: UX — we have 5 team members, one doesn't have a headshot yet, so the design needs a placeholder-avatar treatment. Two members also have longer blurbs, so don't assume a one-line blurb.

Git URL:  https://github.com/team-byte-size/team-page/blob/main/docs/requirements.md

# [Login Restyling Bootstrap] Task 2 — Design Login Style & Team Page Layout

| Role | UX — Sam Okafor | Date | Tuesday, 4 August 2026 |
| --- | --- | --- | --- |

Completion comment

Done: Produced mockups for the restyled login page and the team page layout, including the placeholder-avatar and long-blurb cases BA flagged.

Deliverable: Figma file, linked from the team repo.

Note for next role: BA — the long-blurb case is handled with a "read more" expand rather than truncation. Please confirm that's acceptable before you approve.

# [Login Restyling Bootstrap] Task 3 — Validate Design Against Requirements

| Role | BA — Jordan Patel | Date | Tuesday, 4 August 2026 |
| --- | --- | --- | --- |

Completion comment

Done: Checked both mockups against the requirements doc. All fields present, login scope stayed to styling only, placeholder-avatar and long-blurb cases both covered. Approved as-is, no changes requested.

Deliverable: Design validation sign-off, committed to the team repo.

Note for next role: Dev — you're clear to build exactly to the Figma file, no open questions from BA's side.

Git URL:  https://github.com/team-byte-size/team-page/blob/main/docs/design-validation.md

# [Login Restyling Bootstrap] Task 4 — Style Login Page

| Role | Dev 1 — Riley Chen | Date | Wednesday, 5 August 2026 |
| --- | --- | --- | --- |

Completion comment

Done: Applied the approved login styling (colors, layout, branding). Confirmed auth logic, validation, and session handling are all untouched.

Deliverable: Branch/commit with the styling changes.

Note for next role: Nothing blocking — moving straight on to the team page build myself.

Git URL (commit):  https://github.com/team-byte-size/team-page/commit/4a1c9e2

REAL OUTPUT — rendered login page

# [Login Restyling Bootstrap] Task 5 — Build Team Page & Auth Redirect

| Role | Dev 1 — Riley Chen | Date | Wednesday, 5 August 2026 |
| --- | --- | --- | --- |

Completion comment

Done: Team page built per the design (name, member cards with photo/role, about-us blurb with expand-on-long-text). Login now redirects here on success; team page redirects back to login if accessed directly without a session.

Deliverable: Branch/commit with the team page and route guard.

Note for next role: Dev 2 — please test against the deployed URL once it's live, not localhost.

Git URL (commit):  https://github.com/team-byte-size/team-page/commit/7f3b8d1

# [Login Restyling Bootstrap] Task 6 — Test Login → Redirect → Team Page Flow

| Role | Dev 2 - Saneli Thathsari Ratnayake | Date | Thursday, 13 August 2026 |
| --- | --- | --- | --- |

Completion comment

Done: Tested the full happy path flow, valid login, redirected to team page and all the required content verified against Jason’s feature/team page branch, retested after a redirect bug was fixed

Deliverable: Test report - docs/TEST-REPORT.md

Note for next role: During testing, one bug was found, causing users to redirect to the Dashboard instead of team page. It was reported to Dev 1 and resolved and retested again on the deployed URL after redeployed

Git URL (test report):  https://github.com/Jason6322/garage-boilerplate-basic/blob/main/docs/TEST-REPORT.md

# [Login Restyling Bootstrap] Task 7 — Test Edge Cases & Log Bugs

| Role | Dev 2 - Saneli Thathsari Ratnayake | Date | Thursday, 13 August 2026 |
| --- | --- | --- | --- |

Completion comment

Done: Tested invalid login scenarios, access to the team page without logging in, member cards without photos and excessively long blurbs. All tests were passed. A directed bug was discovered, logged with repro instructions, fixed and verified through retesting

Deliverable: Documented the completed edge case results in docs/TEST-REPORT.md under the Bug log section as BUG-01

Note for next role: All edge cases have been passed successfully. The only one bug has been resolved and retested, so Dev 1 has no further tasks

Git URL (test script):  N/A - manual testing, documented in test report above

Invalid login error state screenshot

# [Login Restyling Bootstrap] Task 8 — Final Review & Sign-Off

| Role | PM — Alex Lin | Date | Friday, 7 August 2026 |
| --- | --- | --- | --- |

Completion comment

Done: Reviewed the feature end-to-end against the requirements and design. Verified every prior task's checklist and completion comment. Everything matches — approved.

Deliverable: Sign-off note.

Note for next role: None — feature complete, board closed out.

Git URL:  https://github.com/team-byte-size/team-page/blob/main/docs/signoff.md

[BOOTSTRAP RESTYLING] Test Login → Redirect → Team Page Flow
Role: Dev 2 — Saneli Thathsari Ratnayake | Date: Thursday, 14 August 2026
Completion comment

Done: Tested the full happy path — valid login, redirect to team page, and all team page content (team name, member cards, roles, blurbs) verified against Jason's feature/team-page branch, retested after a redirect bug was fixed.
Deliverable: Test report — docs/TEST-REPORT.md
Note for next role: Found one bug during testing (login redirected to Dashboard instead of Team page) — reported to Dev 1, fixed, and retested as passing. Pending one final retest on the deployed URL once it's redeployed live.
Git URL (test report): https://github.com/Jason6322/garage-boilerplate-basic/blob/docs/dev2-testing-update/docs/TEST-REPORT.md

[BOOTSTRAP RESTYLING] Test Login → Redirect → Team Page Flow

Role: DEV 2 – Saneli Thathsari Ratnayake | Date: Thursday, 14 August 2026

Completion comment